MedRecord

Week 3 Day 4 — Lab Report Originals Sync

Sunday June 1, 2026

✅ SHIPPED — Lab Report Originals Synced to Cloud

# Executive Summary

This session shipped lab report originals sync — a critical pre-launch feature that ensures users' uploaded PDFs and images are backed up to the cloud, not just stored locally on their device.

The feature ties together everything built over the past week: cloud sync, permission-aware sharing, and now storage of the original source documents. With this in place, the app delivers on its core promise: "your records, accessible from anywhere."

Migration prompt was analyzed and skipped — only the developer's own family had pre-cloud-sync data, so a one-time manual SQL backfill was decided as the path forward instead of building UI for a 1-user feature.

# What Shipped

## Lab Originals Sync

| File | Type | Description |
| --- | --- | --- |
| lab-originals bucket | NEW | Private Supabase Storage bucket, 10 MB file cap |
| 3 RLS policies | NEW | SELECT/INSERT/DELETE using split_part + can_access_member/can_edit_member |
| cloudSync.js | MODIFIED | Added uploadLabReportOriginal, getLabReportOriginalUrl, deleteLabReportOriginalCloud helpers |
| storage.js | MODIFIED | addReport + deleteReport now sync originals to/from cloud |
| ReportsScreen.js | MODIFIED | ReportViewer fetches signed URL on view; attachImageToLatestReports uploads per-panel |

## Key behaviors

- New image/PDF uploads: original file is sent to Storage in background after parsed data is saved

- Multi-panel AI reports: each panel's row gets its own image_url linked to the same source file

- 10 MB safety cap rejects oversized uploads with Sentry warning, doesn't crash UI

- ReportViewer fetches signed URL (1 hour expiry) on visible; falls back to local image if cloud unavailable

- Deleting a report removes the original file from Storage (cleanup)

- Permission-aware via existing RLS — shared members can view originals, only edit-permission members can upload

# Architecture Decisions

## Skipped migration prompt

Originally planned: detect users with local-only data (from before cloud sync shipped) and offer one-time migration prompt. Reality check showed the only user in that state was the developer himself. Built cost: ~1.5 hours of work. Real benefit: solving for 1 user.

Decision: skip the feature entirely. If self-migration is needed later, a manual SQL backfill takes ~5 minutes.

## 10 MB file cap

Tradeoff analysis surfaced three options: no cap, 5 MB cap, 10 MB cap. Chose 10 MB as a defensive measure — covers typical lab reports (1-5 MB PDFs, single-page scans) and rare multi-page panels (5-8 MB), but blocks pathological uploads (50+ MB) that would clog storage and timeout.

## No image compression

Considered: compress JPGs to under 1 MB before upload. Decided against. Reasons:

- Lab reports often contain small text or handwritten notes — compression risks readability

- PDF compression libraries in React Native are flaky

- Storage is cheap (Supabase ~$0.021/GB); cost concern is premature

- Better UX response to slow uploads: show progress indicator, not silent compression

## No backfill for existing reports

Reports created before today don't have originals in cloud. Decision: leave them alone. New uploads from now on are backed up; old ones stay as-is until user re-uploads. Backfill could be added in Phase 2 if needed.

## Per-panel upload (key insight)

AI parsing creates ONE source image but produces N panel rows (one per detected lab panel). Initially we tried to upload from addReport() — but multi-panel reports skip that function entirely, going through saveLabReportFromAI() instead.

Fix: trigger the upload from attachImageToLatestReports() in ReportsScreen.js. Each of the N panel rows uploads the SAME source file (under its own report_id), so each row has its own image_url. Storage uses ~Nx more space for multi-panel uploads, but downstream simplicity is worth it.

# Bugs Found and Fixed

## Bug 1: Storage RLS denied owner uploads with storage.foldername

Initial RLS policies used (storage.foldername(name))[1] to extract member_id from file path. Failed silently — owner's own uploads got rejected by RLS. Diagnostic showed can_edit_member returned false even though owner had access.

Fix: switch to split_part(name, '/', 1) for explicit, reliable extraction:

-- Before (failed):
AND can_edit_member((storage.foldername(name))[1])
-- After (works):
AND auth.uid() IS NOT NULL
AND can_edit_member(split_part(name, '/', 1))

## Bug 2: Black screen crash after save

First attempt at lab originals caused immediate black screen on Save. No Sentry error — crash was in the rendering layer, not JS logic.

Root cause: JSX from the Image preview update accidentally got pasted into the WRONG component (ReportCard instead of ReportViewer), leaving ReportCard's closing tags missing and ProcessingModal hitting unexpected token.

Fix: remove misplaced block, add missing </TouchableOpacity> + closing function brace, re-apply Image preview to correct location (ReportViewer).

## Bug 3: Upload never triggered for multi-panel reports

After fixing the rendering crash, uploads succeeded but image_url remained null in lab_reports rows. Bucket was empty too — upload never even attempted.

Investigation revealed: multi-panel AI parsing saves reports through saveLabReportFromAI() which calls AsyncStorage directly (bypassing addReport). Our upload hook was only in addReport. Result: upload never fired.

Fix: add upload logic to attachImageToLatestReports() which runs AFTER saveLabReportFromAI completes.

## Bug 4: Type column doesn't exist (SQL diagnostic)

Diagnostic query failed: SELECT id, name, type FROM lab_reports → ERROR: column 'type' does not exist. Local app uses 'type' (legacy JSX field) but Supabase column is 'file_type'. Minor friction during testing.

# Storage Layer Details

## Bucket configuration

| Setting | Value |
| --- | --- |
| Bucket name | lab-originals |
| Public | False (private) |
| File size limit | 10485760 bytes (10 MB) |
| Allowed MIME types | Any (validated client-side) |
| File path convention | {member_id}/{report_id}.{ext} |
| URL access | Via signed URLs (1 hour expiry) |

## RLS pattern

Each storage policy uses the same pattern, identical to note-audio bucket:

CREATE POLICY lab_originals_select
  ON storage.objects FOR SELECT
  USING (
    bucket_id = 'lab-originals'
    AND auth.uid() IS NOT NULL
    AND can_access_member(split_part(name, '/', 1))
  );
CREATE POLICY lab_originals_insert
  ON storage.objects FOR INSERT
  WITH CHECK (
    bucket_id = 'lab-originals'
    AND auth.uid() IS NOT NULL
    AND can_edit_member(split_part(name, '/', 1))
  );
CREATE POLICY lab_originals_delete
  ON storage.objects FOR DELETE
  USING (
    bucket_id = 'lab-originals'
    AND auth.uid() IS NOT NULL
    AND can_edit_member(split_part(name, '/', 1))
  );

## Upload pipeline

The upload function follows the same pattern as voice notes:

- Read file as base64 via FileSystem.readAsStringAsync (legacy import for v19 compat)

- Decode base64 to bytes via manual decoder (atob is unreliable on Android RN)

- Upload bytes via supabase.storage.from('lab-originals').upload()

- Return the file path; caller stores it in image_url

- Errors logged to Sentry via captureMessage, never crash the UI

# Validation Tests

| Test | Result |
| --- | --- |
| Upload single image report | ✅ Pass |
| Upload multi-panel AI image report | ✅ Pass |
| Verify file appears in lab-originals bucket | ✅ Pass |
| Verify image_url saved to lab_reports row | ✅ Pass |
| Open report viewer — image loads from cloud | ✅ Pass |
| Loading spinner shows briefly during fetch | ✅ Pass |
| Permission gating — view-only users can still see images | Pending invitee test |
| Delete report — file removed from Storage | Pending |
| 10 MB cap on oversized file | Pending — needs test file > 10MB |

# Project Status

| Phase | Goal | Status |
| --- | --- | --- |
| Week 2 Day 2-4 | Auth, Cloud Sync, Family Sharing v1 | ✅ Shipped |
| Week 3 Day 1-2 | Manage Shares UI + permission badges | ✅ Shipped |
| Week 3 Day 3 | Permission gating + Notes + Voice Notes | ✅ Shipped |
| Week 3 Day 4 (this session) | Lab Originals Sync | ✅ Shipped |
| Week 3 Day 5 | Privacy Policy + ToS draft | Pending |
| Week 3 Day 6-7 | Polish, Sentry hygiene, Play Store assets | Pending |
| Week 4 | Play Store submission | Pending |
| Week 5 | Launch + pilot expansion | Pending |

Project remains ahead of original 6-week plan. All v1 functional features now shipped.

# Tomorrow's Plan (Day 5)

## High priority

- Privacy Policy draft — required for Play Store submission

- Terms of Service draft — required for Play Store submission

- Add Privacy Policy + ToS links accessible in app (Settings or About area)

- Test invitee viewing lab originals (E2E sharing validation)

- Pitch deck refinements (parked from Day 3)

## Medium priority

- Test delete cleanup (verify file removal from Storage)

- Test 10 MB cap with deliberately large file

- Sentry breadcrumb hygiene — clean noisy logs

## Low priority

- Visual sync status indicator (subtle chip)

- Better sharing error messages

- Voice notes Phase 2: transcription (if pilot users ask)

# Reflections from Today

Two key insights from this session:

First — the migration prompt question was a great example of catching scope creep early. The instinct to "build it for completeness" was correct to question. The actual user count was 1 (the developer himself). Building UI for that one user would have wasted 1.5 hours on a feature with no real customers.

Second — the multi-panel report bug surfaced the importance of understanding data flow paths. The first attempt assumed all reports went through addReport(). Reality: AI-parsed multi-panel reports skip addReport entirely and use saveLabReportFromAI. Code that assumes a single happy path will miss real-world paths.

Both bugs (RLS storage.foldername quirk + multi-panel upload path miss) were debugging-by-elimination wins. No frantic patches; methodical question-by-question diagnosis revealed root causes cleanly.

Generated end of Week 3 Day 4 — June 1, 2026 — Lab Report Originals shipped, all v1 features now live